SPOTIFY LOOP TRAY

Project Documentation

Idea → Design → Implementation → Debugging → Working Feature

# 1.  The Idea

Spotify currently supports two loop modes: loop one song and loop the entire playlist. There is no middle ground. If you want to loop just 2–3 songs — say, a study session with three tracks — you must create a whole playlist for them. Creating a playlist every time for a temporary mood is high friction.

The Gap:  Loop 2–10 songs together, without creating a playlist, for as long as you want.

ℹ️ Core insight: The "Add to Queue" interaction already exists in Spotify. Users understand it. The Loop Tray extends that same mental model: instead of adding one song to the queue, you build a small set and tell the app to cycle through it indefinitely.

## 1.1  UX Design Decision

Three loop states were designed:

- Off  —  Normal playback, no looping

- Loop All  —  Existing Spotify behaviour, loops entire playlist

- Loop Tray  —  New: cycles only through the 2–10 songs in your tray

The Loop Tray tab sits alongside the existing Queue tab. Songs are added per-track using a "+ Tray" button, mirroring the existing "Add to Queue" UX so it feels native.

# 2.  Spotify Web API — Research & Findings

## 2.1  Authentication

The app uses Authorization Code + PKCE flow — the current Spotify standard for browser-based apps (implicit grant was deprecated November 2025). No backend server is required. The token is exchanged and stored in localStorage, and refreshed automatically using the refresh token.

| Step | Details |
| --- | --- |
| 1. Generate verifier | Random 128-char string using crypto.getRandomValues() |
| 2. Generate challenge | SHA-256 hash of verifier, base64url encoded |
| 3. Redirect to Spotify | GET /authorize with code_challenge_method=S256 |
| 4. Exchange code | POST /token with code_verifier, returns access_token + refresh_token |
| 5. Auto-refresh | POST /token with grant_type=refresh_token before expiry (60s buffer) |

## 2.2  APIs Used

| Endpoint | Scope Required | Purpose in this app |
| --- | --- | --- |
| GET /me | user-read-private | Load display name and initials for topbar |
| GET /me/player | user-read-playback-state | Poll current track, progress, play state every 2s |
| GET /me/player/queue | user-read-currently-playing | Load the "Up Next" queue tab (currently playing + upcoming) |
| PUT /me/player/play | user-modify-playback-state | Resume playback from player controls |
| PUT /me/player/pause | user-modify-playback-state | Pause playback from player controls |
| POST /me/player/next | user-modify-playback-state | Skip to next track |
| POST /me/player/previous | user-modify-playback-state | Go to previous track |
| POST /me/player/queue | user-modify-playback-state | THE CORE: inject tray songs into Spotify queue |

## 2.3  Key API Constraint Discovered

⚠️ Critical limitation: Spotify provides NO endpoint to remove items from the queue, replace the queue, or read the full queue state beyond the next ~20 items. This means we cannot "own" the queue. We can only append to it. This constraint drove the entire workaround design.

# 3.  What We Tried — Evolution of the Loop Engine

## Attempt 1  —  "Pre-queue 15 seconds early" (Failed)

The first approach polled playback every 3 seconds, checked the remaining time on the current song, and when less than 15 seconds were left, queued the next tray song.

❌ Why it failed: Spotify dynamically fills its own queue from the active playlist context. When we pre-queued 15s early, our song went behind Spotify's own auto-filled songs. The tray song played eventually but not as the immediate next track. Cycle order broke completely on the second song.

## Attempt 2  —  "Queue on track change, tray-songs-only" (Partially failed)

The watcher detected track changes by comparing prevTrackId. When the new song was in the tray, it queued the next tray song immediately at the moment of change.

❌ Why it failed: The condition checked if(nowInTray). But when song A (tray) finished, Spotify first played a song from its own context queue — not a tray song. So nowInTray was false, nothing was queued, and the loop died after the first song.

## Attempt 3  —  "Queue on ANY track change" (Mostly worked, had sync bug)

Removed the nowInTray check. On any track change, find the next tray song using the current song's position in the tray, and queue it immediately.

⚠️ Partial fix, two new bugs: Player UI froze mid-song (progress bar stopped) because renderNP() only ran inside the track-change block, not every tick. Also, when deactivated, the player showed stale cached data because it relied on the watcher's last state instead of fetching fresh.

## Attempt 4  —  "Full Cycle Push" + JSON crash (Almost working)

Redesigned engine: on Activate, push ALL tray songs to Spotify queue at once. Track a loopQueue array as a cycle counter. When it empties, push all songs again.

❌ Crashed on API response: Spotify's POST /me/player/queue returns HTTP 200 with body {} (empty JSON object). The api wrapper only checked for 204/202, so it fell through to JSON.parse(txt) which crashed on the { character. This crash killed the for loop after the first song — so only Song 1 ever got queued.

## Attempt 5  —  Final Working Implementation

✅ What was fixed: Three targeted fixes resolved all issues. See Section 4 for full details.

# 4.  Final Working Solution

## 4.1  The "Full Cycle Push" Strategy

The loop engine works in two phases: an activation phase and a watcher phase.

### Activation Phase

- Call GET /me/player to read the currently playing song and its ID

- Call POST /me/player/queue for EACH tray song in order (Song1, Song2, Song3)

- Each call has a 300ms delay between songs to avoid Spotify rate limiting (HTTP 429)

- Each song retries up to 3 times with exponential backoff (500ms, 1000ms, 1500ms)

- Store loopQueue = [...loopTray] as the cycle counter for this round

- Store prevTrackId = current song ID as the change-detection baseline

Result: Spotify's queue now contains  [current song] → Song1 → Song2 → Song3  in order.

### Watcher Phase  (every 2 seconds)

- Call GET /me/player and update playbackState, currentTrack, progress bar

- Compare nowId to prevTrackId — if same, do nothing

- If different: track changed. Compare loopQueue[0].id to nowId

- If loopQueue[0] matches → shift() it off (expected consumption)

- If it doesn't match → shift() anyway with a WARN log (manual skip or Spotify context song)

- If loopQueue is now empty → full cycle complete. Push all songs again. Reset loopQueue.

- If loopQueue still has items → log remaining count and continue watching

## 4.2  Fix 1 — Bulletproof API Wrapper

Root cause of crash: POST /me/player/queue returns HTTP 200 with {} body. Old code only checked 204/202 and crashed on JSON.parse('{}').

- Fix:  Wrap JSON.parse in try/catch. Any parse failure on a 200/202/204 returns {ok:true} instead of throwing.

- Added:  Explicit HTTP 429 handling — backs off 2 seconds before retrying.

- Added:  try/catch around the fetch() call itself for network errors.

## 4.3  Fix 2 — Retry Logic in pushFullCycleToQueue

Because the API call crashed previously, all songs after the first never got queued. The fix adds resilience:

- Per-song retry:  Each song tries up to 3 times before giving up.

- Exponential backoff:  500ms after attempt 1, 1000ms after attempt 2, 1500ms after attempt 3.

- Rate-limit spacing:  300ms between each successful queue call.

- Return value:  Returns the count of successfully queued songs. If 0, the watcher auto-deactivates rather than spinning forever.

## 4.4  Fix 3 — Correct Cycle Tracking in Watcher

Old code: loopQueue.shift() on any track change, regardless of what song it was. This desynchronised the counter when non-tray songs played.

- Fix:  Match by ID first. If loopQueue[0].id === nowId, consume it (expected). Otherwise, consume with a WARN log (unexpected).

- Result:  The counter stays honest even when Spotify inserts its own songs between tray songs.

## 4.5  Player Sync Fix

Old watcher only called renderNP() inside the track-change block. Progress bar froze mid-song.

- Fix:  renderNP() now runs every 2s unconditionally at the top of the watcher interval, keeping progress, play/pause state, and album art always live.

- Deactivate fix:  deactivateLoop() now calls loadPlayback() (fresh API fetch) so the player immediately reflects real Spotify state instead of stale watcher cache.

# 5.  Function Reference

## 5.1  Authentication Functions

| Function | What it does |
| --- | --- |
| genVerifier() | Generates 128-char random PKCE code verifier using crypto.getRandomValues() |
| genChallenge(v) | SHA-256 hashes the verifier and returns base64url-encoded code challenge |
| startAuth() | Reads Client ID + Redirect URI from inputs, stores them, redirects to Spotify /authorize |
| handleCallback() | Reads ?code= from URL, exchanges it for access_token via POST /token |
| doRefresh() | Uses stored refresh_token to get a new access_token without re-login |
| saveToken(d) | Saves access_token, expiry, and refresh_token to localStorage |
| ensureToken() | Checks token expiry; calls doRefresh() if within 60s of expiry |
| logout() | Clears all tokens, resets UI to auth screen |

## 5.2  API & Data Functions

| Function | What it does |
| --- | --- |
| api(path, opts) | Universal Spotify API wrapper. Handles auth headers, 200/202/204 bodies, JSON parse safety, 429 backoff, 401 refresh |
| loadProfile() | Fetches GET /me, sets user name and initials in topbar |
| loadPlayback() | Fetches GET /me/player, updates playbackState and currentTrack, calls renderNP() |
| loadQueue() | Fetches GET /me/player/queue, renders currently playing + up next list |
| encodeTrack(obj) | base64-encodes track object for safe inline onclick attribute passing |
| decodeTrack(str) | Decodes base64 track data back to object |

## 5.3  Tray Management Functions

| Function | What it does |
| --- | --- |
| addToTray(encoded) | Decodes track, toggles it in/out of loopTray array, updates badge, re-renders |
| removeFromTray(id) | Removes song by ID from loopTray; deactivates loop if tray becomes empty |
| updateBadge() | Updates the green number badge on the Loop Tray tab |

## 5.4  Loop Engine Functions

| Function | What it does |
| --- | --- |
| toggleLoopTray() | Entry point: calls activateLoop() or deactivateLoop() based on current state |
| activateLoop() | Sets loopActive=true, gets current playback, calls pushFullCycleToQueue(), initialises loopQueue, starts watcher |
| pushFullCycleToQueue() | Iterates loopTray, calls POST /me/player/queue for each song with 3-attempt retry + 300ms spacing. Returns count of successful queues. |
| deactivateLoop() | Clears watcher interval, resets loopQueue and prevTrackId, calls loadPlayback() for fresh sync |
| startWatcher() | Starts setInterval(2000). Every tick: updates player UI, detects track change, manages loopQueue shifts, triggers cycle refill when empty |

## 5.5  Render Functions

| Function | What it does |
| --- | --- |
| renderNP() | Renders the Now Playing card with album art, progress bar, controls, loop status pill |
| renderTray() | Renders the Loop Tray panel: activate button state, per-song NOW/QUEUED/done badges |
| rowHTML(t, role, num) | Returns HTML string for a single track row in the queue panel |
| loadQueue() | Calls GET /me/player/queue and renders the full Up Next tab |
| switchTab(tab) | Toggles between queue and tray panels |
| toggleLogs() | Shows/hides the debug log panel |
| toast(msg) | Shows a temporary notification at the bottom of the screen |

# 6.  State Variables

| Variable | Purpose |
| --- | --- |
| token | Spotify access token, kept in memory and localStorage |
| currentTrack | The currently playing track object from last GET /me/player |
| playbackState | Full playback state (is_playing, progress_ms, device, etc.) |
| loopTray[] | The user's selected songs. Each entry has id, name, uri, artists, album.images |
| loopActive | Boolean. Whether the loop engine is running |
| loopQueue[] | Copy of loopTray representing songs still pending this cycle. shift()'d as songs play. |
| prevTrackId | Last observed track ID. Compared to nowId to detect song changes |
| watchTimer | setInterval handle for the 2-second watcher. Cleared on deactivate/logout |
| currentTab | "queue" or "tray" — controls which panel is visible |

# 7.  Debug Log System

The app has an in-browser debug log panel (tap the document icon in the player controls). All major events are logged with timestamp, level, message, and data object.

| Level | Icon | When it fires |
| --- | --- | --- |
| LOOP | 🔁 | Activation, deactivation, full cycle push start/complete, cycle boundary reached |
| SUCCESS | ✅ | Each individual song successfully added to Spotify queue |
| INFO | ℹ️ | Song added/removed from tray, track change detected, loopQueue consumed |
| WARN | ⚠️ | Unexpected track in watcher (manual skip), loopQueue empty at boundary, no active playback |
| ERROR | ❌ | API failures, JSON parse errors, queue push retries exhausted |

Each log entry includes a data object showing the full tray contents, loopQueue remaining, track IDs, and API responses — making it possible to diagnose any loop issue without browser DevTools.

# 8.  Known Limitations & Honest Trade-offs

- Queue is append-only:  Spotify's API has no DELETE queue endpoint. Songs already in the queue from Spotify's context cannot be removed. The tray works around this by outrunning Spotify's auto-fill.

- Manual skip desync:  If the user skips a song manually, the loopQueue counter still shifts. The watcher logs a WARN and adjusts, but the next cycle start point may shift by one song. Acceptable trade-off.

- Polling latency:  The watcher fires every 2 seconds. There is up to a 2-second window where a track change might not be detected immediately. In practice this is imperceptible.

- Spotify Premium required:  All playback control endpoints (play, pause, queue) require a Premium account. This is a Spotify API restriction, not a code limitation.

- Single browser session:  The loop only runs while this browser tab is open. If the tab is closed or the computer sleeps, the watcher stops.

# 9.  How to Run the App

- Go to developer.spotify.com/dashboard and create a new app

- In App Settings, add your Redirect URI (e.g. http://127.0.0.1:5500/index.html)

- Copy the spotify-loop-tray.html file to your machine

- Open it with VS Code Live Server or any static file server

- Enter your Client ID and Redirect URI in the login screen

- Click Connect with Spotify, authorise, and you're in

- Add songs to the Loop Tray from the Up Next tab, then hit Activate

📋 Scopes to enable in your app: user-read-currently-playing user-read-playback-state user-modify-playback-state streaming user-read-private

Spotify Loop Tray  —  Built with Spotify Web API  —  Auth: PKCE  —  No backend required